## Slide 1: Project Management

## Slide 2: Addressing Stakeholder Conflicts
What are common types of stakeholder conflict that project managers face?Time
Money
Knowledge and Skill
How can project managers address stakeholder conflict related to time and money?For conflict involving deadlines, consider changing the project schedule.
If conflict is due to money, reentering negotiations may be necessary.

## Slide 3: Anticipating and Solving Problems as a Project Champion
What are common problems that project managers face?inadequate resources
unrealistic schedules
unclear goals
uncommitted or insufficiently skilled team members
inadequate planning
communication breakdowns
goal and resource changes
interdepartmental conflicts
What are the steps for resolving a problem with a project?Define the problem.
Analyze the causes of the problem.
Generate a list of possible solutions.
Estimate the cost of each solution.
Select a solution.
Develop an action plan to implement the solution.
m

## Slide 4: Controlling Project Cost
What risks does accurate cost control protect against?Negative cost variance
Consumption of baseline budgets and contingent reserves
Project termination
Client displeasure
What are the inputs to controlling costs?Performance reports
Approved change requests
Cost baseline
Project funding requirements
Project management plan
Work performance information

## Slide 5: Ensuring Management Buy-in on a Project
Why is executive buy-in critical to project success?Without executive support, disputes over resources and reprioritizations can never be solved
Multi-teamed projects require cross-functional managerial support to function smoothly and efficiently
Top executive participation is critical to providing meaningful governance
What can a project manager do to ensure executive buy-in?Prepare thoroughly
Provide tangible, accurate facts to illustrate the benefits of the project
Use timely data to demonstrate how the project addresses current business needs and objectives
Only utilize relevant information and avoid extraneous details